# LTS Proof of Concept - User Stories PM Report

Legislature.TrackingSystem (LTS) - All user stories used to develop the POC solution

This report lists and describes every user story that was used to develop the LTS proof of concept (POC). The POC was delivered across Sprints 2 through 14, covering all 69 business backlog items across Phases 1 through 6. Each user story is traceable to a source requirement and was promoted and implemented in the sprint indicated.

# 1. User Story Summary

The table below summarizes all 69 user stories by phase, backlog item, source requirement, priority, and the sprint in which each was implemented.

| Backlog Item | User Story | Source Requirement | Priority | Sprint | Feature |
| --- | --- | --- | --- | --- | --- |
| BI-US-1.1.1 | US-1.1.1 | B.COM.01 | Must Have | Sprint 10 | F1.1 - Centralized Collaboration |
| BI-US-1.1.2 | US-1.1.2 | B.COM.08 | Must Have | Sprint 10 | F1.1 - Centralized Collaboration |
| BI-US-1.2.1 | US-1.2.1 | B.COM.02 | Must Have | Sprint 10 | F1.2 - Notifications |
| BI-US-1.3.1 | US-1.3.1 | B.COM.11 | Must Have | Sprint 2 | F1.3 - Task Creation and Assignment |
| BI-US-1.3.2 | US-1.3.2 | B.COM.12 | Must Have | Sprint 3 | F1.3 - Task Creation and Assignment |
| BI-US-1.3.3 | US-1.3.3 | B.COM.13 | Must Have | Sprint 3 | F1.3 - Task Creation and Assignment |
| BI-US-1.3.4 | US-1.3.4 | B.COM.14 | Must Have | Sprint 10 | F1.3 - Task Creation and Assignment |
| BI-US-1.3.5 | US-1.3.5 | B.COM.10 | Must Have | Sprint 3 | F1.3 - Task Creation and Assignment |
| BI-US-1.4.1 | US-1.4.1 | B.COM.18 | Must Have | Sprint 10 | F1.4 - Task Maintenance |
| BI-US-1.4.2 | US-1.4.2 | B.COM.23 | Must Have | Sprint 10 | F1.4 - Task Maintenance |
| BI-US-2.1.1 | US-2.1.1 | B.COM.03 | Must Have | Sprint 2 | F2.1 - Unique Identification |
| BI-US-2.1.2 | US-2.1.2 | B.RFA.03 | Must Have | Sprint 2 | F2.1 - Unique Identification |
| BI-US-2.2.1 | US-2.2.1 | B.COM.05 | Must Have | Sprint 4 | F2.2 - Work Relationships and Packages |
| BI-US-2.2.2 | US-2.2.2 | B.RFA.06 | Must Have | Sprint 4 | F2.2 - Work Relationships and Packages |
| BI-US-2.3.1 | US-2.3.1 | B.COM.04 | Must Have | Sprint 4 | F2.3 - Categorization |
| BI-US-3.1.1 | US-3.1.1 | B.COM.15 | Must Have | Sprint 6 | F3.1 - Configurable Workflow |
| BI-US-3.1.2 | US-3.1.2 | B.COM.19 | Must Have | Sprint 6 | F3.1 - Configurable Workflow |
| BI-US-3.1.3 | US-3.1.3 | B.COM.20 | Must Have | Sprint 6 | F3.1 - Configurable Workflow |
| BI-US-3.2.1 | US-3.2.1 | B.RFA.01 | Must Have | Sprint 7 | F3.2 - RFA Executive Review |
| BI-US-3.2.2 | US-3.2.2 | B.RFA.02 | Must Have | Sprint 7 | F3.2 - RFA Executive Review |
| BI-US-3.2.3 | US-3.2.3 | B.RFA.04 | Must Have | Sprint 7 | F3.2 - RFA Executive Review |
| BI-US-3.2.4 | US-3.2.4 | B.RFA.05 | Must Have | Sprint 7 | F3.2 - RFA Executive Review |
| BI-US-4.1.1 | US-4.1.1 | B.COM.17 | Must Have | Sprint 8 | F4.1 - Rich-Text Authoring |
| BI-US-4.1.2 | US-4.1.2 | B.RFA.09 | Must Have | Sprint 8 | F4.1 - Rich-Text Authoring |
| BI-US-4.1.3 | US-4.1.3 | B.RFA.10 | Must Have | Sprint 8 | F4.1 - Rich-Text Authoring |
| BI-US-4.1.4 | US-4.1.4 | B.LNP.04 (Must-Have occurrence) | Must Have | Sprint 8 | F4.1 - Rich-Text Authoring |
| BI-US-4.2.1 | US-4.2.1 | B.COM.21 | Must Have | Sprint 8 | F4.2 - Attachments and Work in Progress |
| BI-US-4.2.2 | US-4.2.2 | B.COM.22 | Must Have | Sprint 8 | F4.2 - Attachments and Work in Progress |
| BI-US-4.3.1 | US-4.3.1 | B.COM.24 | Must Have | Sprint 9 | F4.3 - Templates and Generated Documents |
| BI-US-4.3.2 | US-4.3.2 | B.COM.25 | Must Have | Sprint 9 | F4.3 - Templates and Generated Documents |
| BI-US-4.3.3 | US-4.3.3 | B.COM.26 | Must Have | Sprint 9 | F4.3 - Templates and Generated Documents |
| BI-US-4.3.4 | US-4.3.4 | B.COM.27 | Must Have | Sprint 9 | F4.3 - Templates and Generated Documents |
| BI-US-4.4.1 | US-4.4.1 | B.COM.28 | Must Have | Sprint 9 | F4.4 - Reuse Existing Work |
| BI-US-4.4.2 | US-4.4.2 | B.COM.29 | Must Have | Sprint 9 | F4.4 - Reuse Existing Work |
| BI-US-5.1.1 | US-5.1.1 | B.COM.31 | Must Have | Sprint 11 | F5.1 - External Legislative Updates |
| BI-US-5.1.2 | US-5.1.2 | B.COM.32 | Must Have | Sprint 11 | F5.1 - External Legislative Updates |
| BI-US-5.1.3 | US-5.1.3 | B.LNP.01 | Must Have | Sprint 11 | F5.1 - External Legislative Updates |
| BI-US-5.2.1 | US-5.2.1 | B.COM.33 | Must Have | Sprint 11 | F5.2 - Version History and Comparison |
| BI-US-5.2.2 | US-5.2.2 | B.COM.35 | Must Have | Sprint 11 | F5.2 - Version History and Comparison |
| BI-US-5.2.3 | US-5.2.3 | B.LNP.02 | Must Have | Sprint 11 | F5.2 - Version History and Comparison |
| BI-US-5.2.4 | US-5.2.4 | B.COM.43 | Must Have | Sprint 11 | F5.2 - Version History and Comparison |
| BI-US-6.1.1 | US-6.1.1 | B.COM.09 | Must Have | Sprint 11 | F6.1 - Enterprise Search |
| BI-US-6.2.1 | US-6.2.1 | B.COM.38 | Must Have | Sprint 11 | F6.2 - Standard and Ad Hoc Reporting |
| BI-US-6.2.2 | US-6.2.2 | B.COM.39 | Must Have | Sprint 11 | F6.2 - Standard and Ad Hoc Reporting |
| BI-US-6.2.3 | US-6.2.3 | B.COM.40 | Must Have | Sprint 11 | F6.2 - Standard and Ad Hoc Reporting |
| BI-US-6.2.4 | US-6.2.4 | B.COM.34 | Must Have | Sprint 11 | F6.2 - Standard and Ad Hoc Reporting |
| BI-US-7.1.1 | US-7.1.1 | B.COM.36 | Must Have | Sprint 12 | F7.1 - Fiscal Data Integration |
| BI-US-7.1.2 | US-7.1.2 | B.COM.37 | Must Have | Sprint 12 | F7.1 - Fiscal Data Integration |
| BI-US-7.2.1 | US-7.2.1 | B.RFA.07 | Must Have | Sprint 12 | F7.2 - RFA Supporting Analysis |
| BI-US-7.2.2 | US-7.2.2 | B.RFA.08 | Must Have | Sprint 12 | F7.2 - RFA Supporting Analysis |
| BI-US-8.1.1 | US-8.1.1 | B.COM.30 | Must Have | Sprint 12 | F8.1 - Productivity Suite Integration |
| BI-US-14.1.1 | US-14.1.1 | B.BGT.01 | Must Have | Sprint 12 | F14.1 - Expense Estimate Management |
| BI-US-9.1.1 | US-9.1.1 | B.COM.06 | Must Have | Sprint 13 | F9.1 - Role-Based Security |
| BI-US-9.1.2 | US-9.1.2 | B.COM.16 | Must Have | Sprint 13 | F9.1 - Role-Based Security |
| BI-US-9.2.1 | US-9.2.1 | B.COM.07 | Must Have | Sprint 13 | F9.2 - Concurrent Use and Availability |
| BI-US-9.2.2 | US-9.2.2 | B.COM.42 | Must Have | Sprint 13 | F9.2 - Concurrent Use and Availability |
| BI-US-10.1.1 | US-10.1.1 | B.COM.41 | Must Have | Sprint 13 | F10.1 - Legacy Migration |
| BI-US-10.2.1 | US-10.2.1 | B.EXP.01 | Must Have | Sprint 13 | F10.2 - Financial Historical Reference |
| BI-US-11.1.1 | US-11.1.1 | B.LNP.03 | Must Have | Sprint 14 | F11.1 - Correspondence Tracking |
| BI-US-12.1.1 | US-12.1.1 | B.LNP.04 (Nice-to-Have occurrence) | Nice to Have | Sprint 14 | F12.1 - Implementation Task Management |
| BI-US-12.1.2 | US-12.1.2 | B.LNP.05 | Nice to Have | Sprint 14 | F12.1 - Implementation Task Management |
| BI-US-12.1.3 | US-12.1.3 | B.LNP.06 | Nice to Have | Sprint 14 | F12.1 - Implementation Task Management |
| BI-US-12.1.4 | US-12.1.4 | B.LNP.07 | Nice to Have | Sprint 14 | F12.1 - Implementation Task Management |
| BI-US-12.1.5 | US-12.1.5 | B.LNP.08 | Nice to Have | Sprint 14 | F12.1 - Implementation Task Management |
| BI-US-12.1.6 | US-12.1.6 | B.LNP.09 | Nice to Have | Sprint 14 | F12.1 - Implementation Task Management |
| BI-US-13.1.1 | US-13.1.1 | B.EXEC.01 | Must Have | Sprint 14 | F13.1 - Remote and Mobile Access |
| BI-US-13.1.2 | US-13.1.2 | B.EXEC.02 | Must Have | Sprint 14 | F13.1 - Remote and Mobile Access |
| BI-US-13.2.1 | US-13.2.1 | B.EXEC.03 | Must Have | Sprint 14 | F13.2 - Executive Bill View |
| BI-US-13.2.2 | US-13.2.2 | B.EXEC.04 | Nice to Have | Sprint 14 | F13.2 - Executive Bill View |

# 2. Detailed User Stories by Phase

## Phase 1 - Core Work Intake, Collaboration, and Organization

15 user stories in this phase.

### BI-US-1.1.1 - US-1.1.1

Source requirement: B.COM.01

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 10.

Feature: F1.1 - Centralized Collaboration

Epic: E1 - Collaborative Legislative Work Management

User story: As a DOR user, I want multiple subject matter experts to collaborate on specified topics, documents, tasks, and assignments in a single reference location, so that all contributors can work from a common source of information.

Acceptance criteria:

Multiple authorized users can collaborate around the same topic, work task, assignment, or document.

Collaboration information is accessible from a single reference location associated with the applicable work.

Multiple subject matter experts can contribute to the same body of work.

Access is subject to applicable role and data restrictions.

### BI-US-1.1.2 - US-1.1.2

Source requirement: B.COM.08

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 10.

Feature: F1.1 - Centralized Collaboration

Epic: E1 - Collaborative Legislative Work Management

User story: As a DOR user, I want to view multiple documents and work products simultaneously, so that I can compare and analyze related information efficiently.

Acceptance criteria:

A user can have more than one document or work product available for viewing at the same time.

Simultaneous viewing does not require the user to discard unsaved work.

Access restrictions continue to apply to every displayed item.

### BI-US-1.2.1 - US-1.2.1

Source requirement: B.COM.02

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 10.

Feature: F1.2 - Notifications

Epic: E1 - Collaborative Legislative Work Management

User story: As a DOR user, I want to receive notifications based on designated criteria, so that I am alerted when assigned work or legislative changes require my attention.

Acceptance criteria:

Notifications can be generated when work tasks are assigned.

Notifications can be generated when external bill changes affect related work products.

Notification triggers are based on designated criteria.

Notifications are directed to the applicable users.

### BI-US-1.3.1 - US-1.3.1

Source requirement: B.COM.11

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 2.

Feature: F1.3 - Task Creation and Assignment

Epic: E1 - Collaborative Legislative Work Management

User story: As a DOR user, I want to create work tasks, so that legislative work can be formally initiated and tracked.

Acceptance criteria:

An authorized user can create a task.

The task is stored in the solution.

The task receives the attributes required to support assignment, workflow, search, and reporting.

### BI-US-1.3.2 - US-1.3.2

Source requirement: B.COM.12

Priority: Must Have

User role: authorized DOR user

Planning status: Promoted and implemented in Sprint 3.

Feature: F1.3 - Task Creation and Assignment

Epic: E1 - Collaborative Legislative Work Management

User story: As a authorized DOR user, I want to assign and reassign tasks to users within DOR, so that work can be routed to the appropriate resource.

Acceptance criteria:

An authorized user can assign a task to a DOR user.

An authorized user can subsequently reassign the task.

The currently assigned user is identifiable.

Reassignment does not remove the work product or supporting information.

### BI-US-1.3.3 - US-1.3.3

Source requirement: B.COM.13

Priority: Must Have

User role: work coordinator

Planning status: Promoted and implemented in Sprint 3.

Feature: F1.3 - Task Creation and Assignment

Epic: E1 - Collaborative Legislative Work Management

User story: As a work coordinator, I want to assign multiple users to the same task with due dates based on each user role or required work, so that collaborative activities can be scheduled independently.

Acceptance criteria:

More than one user can be assigned to a task or assignment.

A due date can be associated with each applicable user role or work assignment.

Users can identify their individual responsibilities and applicable due dates.

Multiple due dates can coexist on the same overall task.

### BI-US-1.3.4 - US-1.3.4

Source requirement: B.COM.14

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 10.

Feature: F1.3 - Task Creation and Assignment

Epic: E1 - Collaborative Legislative Work Management

User story: As a DOR user, I want to track the customer due date for each work product, so that DOR can meet external or internal delivery commitments.

Acceptance criteria:

Each applicable work product can store a customer due date.

The customer due date can be viewed with the applicable work product.

The customer due date remains associated with the product throughout its workflow.

### BI-US-1.3.5 - US-1.3.5

Source requirement: B.COM.10

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 3.

Feature: F1.3 - Task Creation and Assignment

Epic: E1 - Collaborative Legislative Work Management

User story: As a DOR user, I want a work queue showing all work assigned to me, so that I can manage my workload, rework, status, priority, and volume.

Acceptance criteria:

A user can view work assigned to that user.

The queue identifies rework.

The queue provides status information.

The queue provides priority information.

The queue supports visibility into workload quantity.

### BI-US-1.4.1 - US-1.4.1

Source requirement: B.COM.18

Priority: Must Have

User role: authorized DOR user

Planning status: Promoted and implemented in Sprint 10.

Feature: F1.4 - Task Maintenance

Epic: E1 - Collaborative Legislative Work Management

User story: As a authorized DOR user, I want to update, cancel, change, duplicate, or correct tasks, so that the system reflects changing legislative circumstances.

Acceptance criteria:

Authorized users can update tasks.

Authorized users can cancel tasks.

Authorized users can change applicable task information.

Authorized users can duplicate a task.

Authorized users can make corrections to task information.

### BI-US-1.4.2 - US-1.4.2

Source requirement: B.COM.23

Priority: Must Have

User role: authorized DOR user

Planning status: Promoted and implemented in Sprint 10.

Feature: F1.4 - Task Maintenance

Epic: E1 - Collaborative Legislative Work Management

User story: As a authorized DOR user, I want to reassign, update, cancel, or change work after submission or approval, so that DOR can respond when circumstances change.

Acceptance criteria:

The capability is limited to authorized users.

Submitted work can be reassigned where permitted.

Submitted or approved work can be corrected, updated, changed, or canceled where permitted.

The prior approved or submitted state is not silently lost.

### BI-US-2.1.1 - US-2.1.1

Source requirement: B.COM.03

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 2.

Feature: F2.1 - Unique Identification

Epic: E2 - Identification, Relationships, and Legislative Work Organization

User story: As a DOR user, I want every work task, product, and document type to receive a unique identifier, so that individual items can be reliably tracked and referenced.

Acceptance criteria:

The solution automatically assigns an identifier to applicable items.

Identifiers uniquely distinguish individual records.

The capability applies to bill analyses, fiscal notes, fiscal estimates, data requests, and other applicable work types.

### BI-US-2.1.2 - US-2.1.2

Source requirement: B.RFA.03

Priority: Must Have

User role: authorized RFA user

Planning status: Promoted and implemented in Sprint 2.

Feature: F2.1 - Unique Identification

Epic: E2 - Identification, Relationships, and Legislative Work Organization

User story: As a authorized RFA user, I want to override an automatically assigned identifier, so that exceptional fiscal work can use the appropriate business identifier.

Acceptance criteria:

Authorized users can replace or modify an automatically generated identifier.

The system prevents an override from creating an impermissible duplicate identifier.

The override is retained with the applicable work product.

### BI-US-2.2.1 - US-2.2.1

Source requirement: B.COM.05

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 4.

Feature: F2.2 - Work Relationships and Packages

Epic: E2 - Identification, Relationships, and Legislative Work Organization

User story: As a DOR user, I want related data, tasks, products, assignments, and documents linked together, so that the complete history and context of legislative work can be accessed from related records.

Acceptance criteria:

Work can be linked by topic.

Work can be linked by document type.

Work can be linked by unique legislative identifier such as bill number.

Work can be linked by named package.

Bill proposals, drafts, and bill versions can remain related as the bill progresses through stages.

Fiscal notes, fiscal estimates, sponsor letters, staff emails, data requests, and hearing reports can be linked to applicable legislative work or packages.

### BI-US-2.2.2 - US-2.2.2

Source requirement: B.RFA.06

Priority: Must Have

User role: RFA user

Planning status: Promoted and implemented in Sprint 4.

Feature: F2.2 - Work Relationships and Packages

Epic: E2 - Identification, Relationships, and Legislative Work Organization

User story: As a RFA user, I want to combine several work products into one deliverable and evaluate the package status, so that related fiscal work can be managed and delivered together.

Acceptance criteria:

Multiple work products can be associated with one package.

The package can be delivered as one product.

Users can determine the status of the package.

The underlying work products remain identifiable.

### BI-US-2.3.1 - US-2.3.1

Source requirement: B.COM.04

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 4.

Feature: F2.3 - Categorization

Epic: E2 - Identification, Relationships, and Legislative Work Organization

User story: As a DOR user, I want to identify, sort, filter, and group information using designated criteria, so that I can organize legislative work for my business needs.

Acceptance criteria:

Users can identify records using designated criteria.

Users can sort information.

Users can filter information.

Users can group information.

Supported criteria include, at minimum, Confidential, Executive Review, On Hold, Work Type, and Package where applicable.

## Phase 2 - Workflow, Review, Authoring, and Document Production

19 user stories in this phase.

### BI-US-3.1.1 - US-3.1.1

Source requirement: B.COM.15

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 6.

Feature: F3.1 - Configurable Workflow

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a DOR user, I want tasks to follow a defined workflow in which work and approval responsibilities can be separated, so that legislative products receive required review before completion.

Acceptance criteria:

A task can proceed through a defined workflow.

One or more users can perform the work.

One or more different users can review and approve the work.

Workflow status can be determined.

### BI-US-3.1.2 - US-3.1.2

Source requirement: B.COM.19

Priority: Must Have

User role: DOR reviewer

Planning status: Promoted and implemented in Sprint 6.

Feature: F3.1 - Configurable Workflow

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a DOR reviewer, I want completed products and documentation routed through multiple subject matter experts when required, so that appropriate review occurs before submission.

Acceptance criteria:

A completed product can enter a review workflow.

Multiple subject matter experts can participate in review and approval.

Review occurs before applicable internal or external submission.

The product approval state can be determined.

### BI-US-3.1.3 - US-3.1.3

Source requirement: B.COM.20

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 6.

Feature: F3.1 - Configurable Workflow

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a DOR user, I want finalized products packaged and prepared for submission, so that approved documentation can be delivered to internal and external stakeholders.

Acceptance criteria:

Only the appropriate reviewed or approved products can be prepared as finalized products.

Finalized documentation can be packaged for submission.

Packages can support applicable internal recipients.

Packages can support applicable external recipients.

### BI-US-3.2.1 - US-3.2.1

Source requirement: B.RFA.01

Priority: Must Have

User role: authorized executive reviewer

Planning status: Promoted and implemented in Sprint 7.

Feature: F3.2 - RFA Executive Review

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a authorized executive reviewer, I want permission to conduct Executive Reviews of fiscal notes and fiscal estimates, so that cross-division agreement can be obtained before external release.

Acceptance criteria:

Executive Review capability is restricted to designated users.

Fiscal notes can undergo Executive Review.

Fiscal estimates can undergo Executive Review.

Review occurs prior to applicable release to OFM or another external stakeholder.

### BI-US-3.2.2 - US-3.2.2

Source requirement: B.RFA.02

Priority: Must Have

User role: executive reviewer

Planning status: Promoted and implemented in Sprint 7.

Feature: F3.2 - RFA Executive Review

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a executive reviewer, I want to perform the entire fiscal-product Executive Review inside the solution, so that review, correction, completion, and reviewer handoffs can occur without a separate process.

Acceptance criteria:

Each applicable reviewer can access the fiscal product.

A reviewer can adjust or correct the product as permitted.

A reviewer can indicate completion of that review.

Prior reviewer or reviewers can be notified as required.

The next reviewer can be notified automatically.

The workflow continues until the required Executive Review is complete.

### BI-US-3.2.3 - US-3.2.3

Source requirement: B.RFA.04

Priority: Must Have

User role: RFA coordinator

Planning status: Promoted and implemented in Sprint 7.

Feature: F3.2 - RFA Executive Review

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a RFA coordinator, I want a due date for each step or subtask within a work product, so that time-sensitive fiscal work can be actively managed.

Acceptance criteria:

Individual workflow steps or subtasks can have due dates.

Multiple step-level due dates can exist within one product.

Users can determine which due date applies to each step.

### BI-US-3.2.4 - US-3.2.4

Source requirement: B.RFA.05

Priority: Must Have

User role: RFA user

Planning status: Promoted and implemented in Sprint 7.

Feature: F3.2 - RFA Executive Review

Epic: E3 - Workflow, Review, Approval, and Submission

User story: As a RFA user, I want to set a priority for each work product, so that limited resources can be focused on the most urgent legislative work.

Acceptance criteria:

Each applicable product can be assigned a priority.

Priority can be viewed by users managing the work.

Priority can be used in workload management.

### BI-US-4.1.1 - US-4.1.1

Source requirement: B.COM.17

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 8.

Feature: F4.1 - Rich-Text Authoring

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want to draft, edit, and review designated work products using a self-contained rich-text editor with spell check, so that I can prepare professional work products inside the solution.

Acceptance criteria:

Designated work products can be drafted in the solution.

Designated work products can be edited.

Designated work products can be reviewed.

The editor supports rich-text functionality.

The editor includes spell check.

### BI-US-4.1.2 - US-4.1.2

Source requirement: B.RFA.09

Priority: Must Have

User role: RFA user

Planning status: Promoted and implemented in Sprint 8.

Feature: F4.1 - Rich-Text Authoring

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a RFA user, I want to draft and review fiscal estimates and data requests in a self-contained rich-text editor with spell check, so that these products can be completed entirely within the solution.

Acceptance criteria:

Fiscal estimates can be drafted and reviewed in the solution.

Data requests can be drafted and reviewed.

Rich-text formatting is available.

Spell check is available.

### BI-US-4.1.3 - US-4.1.3

Source requirement: B.RFA.10

Priority: Must Have

User role: RFA user

Planning status: Promoted and implemented in Sprint 8.

Feature: F4.1 - Rich-Text Authoring

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a RFA user, I want to draft and review fiscal notes using a limited editor with spell check, so that fiscal-note content conforms to the required authoring model.

Acceptance criteria:

Fiscal notes can be drafted in the solution.

Fiscal notes can be reviewed in the solution.

Spell check is provided.

Editing capabilities are limited as required by DOR.

### BI-US-4.1.4 - US-4.1.4

Source requirement: B.LNP.04 (Must-Have occurrence)

Priority: Must Have

User role: L&P user

Planning status: Promoted and implemented in Sprint 8.

Feature: F4.1 - Rich-Text Authoring

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a L&P user, I want to draft and review work products in a self-contained rich-text editor with spell check, so that legislative analysis can be prepared within the solution.

Acceptance criteria:

Applicable L&P products can be drafted.

Applicable L&P products can be reviewed.

The editor supports rich text.

Spell check is available.

### BI-US-4.2.1 - US-4.2.1

Source requirement: B.COM.21

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 8.

Feature: F4.2 - Attachments and Work in Progress

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want to attach multiple documents and file formats to work tasks, so that supporting evidence and correspondence remain with the legislative record.

Acceptance criteria:

A task can contain multiple attachments.

Supported formats include PDF, email, and Excel.

Other permitted document types can be attached.

Attachments remain associated with the applicable task.

### BI-US-4.2.2 - US-4.2.2

Source requirement: B.COM.22

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 8.

Feature: F4.2 - Attachments and Work in Progress

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want to save incomplete work products and tasks, so that I can resume work when needed without losing progress.

Acceptance criteria:

Incomplete work can be saved.

Saved work can be reopened.

Saving work does not require completion or approval.

Existing associations and task information are retained.

### BI-US-4.3.1 - US-4.3.1

Source requirement: B.COM.24

Priority: Must Have

User role: DOR business-area user

Planning status: Promoted and implemented in Sprint 9.

Feature: F4.3 - Templates and Generated Documents

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR business-area user, I want to generate customized documentation using system data, so that outputs appropriate to different business areas can be shared inside and outside DOR.

Acceptance criteria:

Documentation can be generated from system data.

Different business areas can use applicable customized documentation.

Generated documentation can be used internally.

Generated documentation can be used externally.

### BI-US-4.3.2 - US-4.3.2

Source requirement: B.COM.25

Priority: Must Have

User role: authorized DOR user

Planning status: Promoted and implemented in Sprint 9.

Feature: F4.3 - Templates and Generated Documents

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a authorized DOR user, I want to modify and update custom templates, so that documentation can adapt when business needs change.

Acceptance criteria:

Authorized users can modify custom templates.

Authorized users can update templates.

Templates can be maintained separately for applicable work-product or document types.

Template changes can accommodate changing business needs.

### BI-US-4.3.3 - US-4.3.3

Source requirement: B.COM.26

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 9.

Feature: F4.3 - Templates and Generated Documents

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want templates and work papers automatically populated with applicable system data, so that documentation can be produced consistently without redundant data entry.

Acceptance criteria:

System data can populate applicable templates or work papers.

Population can be based on work type.

Population can be based on indicators.

Population can be based on flags.

### BI-US-4.3.4 - US-4.3.4

Source requirement: B.COM.27

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 9.

Feature: F4.3 - Templates and Generated Documents

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want to share documentation and document templates stored in the solution, so that authorized users can reuse common materials.

Acceptance criteria:

Stored documentation can be shared with authorized users.

Stored templates can be shared with authorized users.

Existing security restrictions remain enforced.

### BI-US-4.4.1 - US-4.4.1

Source requirement: B.COM.28

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 9.

Feature: F4.4 - Reuse Existing Work

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want to transfer applicable work from an existing product to a new product without copy-and-paste, so that prior work can be reused efficiently and accurately.

Acceptance criteria:

Applicable existing work can be transferred to a new product.

Manual copy-and-paste is not required.

The destination product remains independently identifiable.

### BI-US-4.4.2 - US-4.4.2

Source requirement: B.COM.29

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 9.

Feature: F4.4 - Reuse Existing Work

Epic: E4 - Content Authoring, Documents, and Templates

User story: As a DOR user, I want to transfer data from prior work products into products for similar bills in a subsequent year without copy-and-paste, so that prior analysis can be reused and rework reduced.

Acceptance criteria:

Prior-year product data can be located.

Applicable data can be transferred into a new product.

Manual copy-and-paste is not required.

The prior product remains separately available.

## Phase 3 - Legislative Data Lifecycle, Search, and Reporting

12 user stories in this phase.

### BI-US-5.1.1 - US-5.1.1

Source requirement: B.COM.31

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.1 - External Legislative Updates

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a DOR user, I want external bill language and legislative changes automatically detected and brought into the solution in real time, so that DOR always works from current legislative information.

Acceptance criteria:

Applicable external agency systems can be interfaced with.

New bill language can be identified.

New or changed bill information can be retrieved.

Corresponding bills in the DOR solution are updated.

Legislative lifecycle changes such as HB to SHB can be represented.

Relevant hearing schedule changes can be received and updates occur according to the agreed meaning of real time.

### BI-US-5.1.2 - US-5.1.2

Source requirement: B.COM.32

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.1 - External Legislative Updates

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a DOR user, I want bill status changes from external agency systems automatically reflected in the DOR solution, so that I do not have to manually maintain legislative status.

Acceptance criteria:

Applicable external bill-status sources can be interfaced with.

New bill statuses can be detected.

Status information can be retrieved.

Corresponding DOR records are updated in real time.

### BI-US-5.1.3 - US-5.1.3

Source requirement: B.LNP.01

Priority: Must Have

User role: L&P analyst

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.1 - External Legislative Updates

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a L&P analyst, I want proposed and unadopted amendments imported and tracked from external legislative systems, so that I can analyze amendatory language before or during legislative action.

Acceptance criteria:

Proposed or unadopted amendment information can be retrieved from supported external sources.

Imported amendment data can be tracked in the solution.

Changes to amendatory language can update applicable system data.

The solution can interface with applicable sources identified by the RFP, including leg.wa.gov, Electronic Bill Book, and the Legislative Service Center API.

### BI-US-5.2.1 - US-5.2.1

Source requirement: B.COM.33

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.2 - Version History and Comparison

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a DOR user, I want prior versions of bills and work products retained when updates occur, so that historical states remain available.

Acceptance criteria:

Prior bill versions are retained.

Prior work-product versions are retained.

An update does not overwrite the only copy of the previous version.

Users with appropriate access can retrieve retained versions.

### BI-US-5.2.2 - US-5.2.2

Source requirement: B.COM.35

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.2 - Version History and Comparison

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a DOR user, I want to view and retain every version of work papers, tasks, and documents as they progress, so that the full evolution of a work product is available.

Acceptance criteria:

Versions are retained through completion.

Authorized users can view retained versions.

Version history applies to applicable work papers, tasks, and documents.

### BI-US-5.2.3 - US-5.2.3

Source requirement: B.LNP.02

Priority: Must Have

User role: L&P analyst

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.2 - Version History and Comparison

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a L&P analyst, I want to compare a draft bill with another bill version, including a version from a prior session, so that I can identify differences between the documents.

Acceptance criteria:

A user can select two applicable bill documents for comparison.

Draft bills can be compared with prior versions.

Prior-session versions can participate in comparison.

Differences between the two documents are presented to the user.

### BI-US-5.2.4 - US-5.2.4

Source requirement: B.COM.43

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F5.2 - Version History and Comparison

Epic: E5 - Legislative Data, Bill Lifecycle, and Version Management

User story: As a DOR user, I want to view a bill complete history across years within a biennium, so that prior work can be reused and unnecessary rework reduced.

Acceptance criteria:

Bills can be followed across applicable years of a biennium.

Associated work products remain connected to that history.

Authorized users can view historical bill information.

Historical records can support current-year work.

### BI-US-6.1.1 - US-6.1.1

Source requirement: B.COM.09

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F6.1 - Enterprise Search

Epic: E6 - Search, Reporting, and Decision Support

User story: As a DOR user, I want robust search across system functionality, so that I can quickly locate tasks, documents, bills, and other information.

Acceptance criteria:

Users can search for tasks.

Users can search for documents.

Users can search for bills.

Users can search other supported system information.

Search respects security restrictions.

### BI-US-6.2.1 - US-6.2.1

Source requirement: B.COM.38

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F6.2 - Standard and Ad Hoc Reporting

Epic: E6 - Search, Reporting, and Decision Support

User story: As a DOR user, I want predetermined reports for commonly required data, so that recurring operational and performance information can be generated efficiently.

Acceptance criteria:

Predetermined reports can be executed.

Reports can include performance measures.

Reports can include outstanding fiscal tasks.

The capability supports other agreed recurring report sets.

### BI-US-6.2.2 - US-6.2.2

Source requirement: B.COM.39

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F6.2 - Standard and Ad Hoc Reporting

Epic: E6 - Search, Reporting, and Decision Support

User story: As a DOR user, I want to create and save custom queries and reports, so that recurring analytical needs do not have to be recreated each time.

Acceptance criteria:

Authorized users can create custom queries.

Authorized users can create custom reports.

Custom queries can be saved.

Custom reports can be saved and subsequently reused.

### BI-US-6.2.3 - US-6.2.3

Source requirement: B.COM.40

Priority: Must Have

User role: authorized DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F6.2 - Standard and Ad Hoc Reporting

Epic: E6 - Search, Reporting, and Decision Support

User story: As a authorized DOR user, I want access to the database for queries and display of data, so that information can be analyzed as needed.

Acceptance criteria:

Authorized users can query system data.

Query results can be displayed.

Applicable security controls remain enforced.

Access covers the data required to satisfy the RFP entire-database requirement.

### BI-US-6.2.4 - US-6.2.4

Source requirement: B.COM.34

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 11.

Feature: F6.2 - Standard and Ad Hoc Reporting

Epic: E6 - Search, Reporting, and Decision Support

User story: As a DOR user, I want to extract work products in the forms required for internal or external delivery, so that work can be distributed when needed.

Acceptance criteria:

Applicable work products can be extracted from the solution.

Extracted outputs can be used internally.

Extracted outputs can be used externally.

Required output formats can be supported once defined.

## Phase 4 - Fiscal Analysis, Financial Inputs, and Productivity Integration

6 user stories in this phase.

### BI-US-7.1.1 - US-7.1.1

Source requirement: B.COM.36

Priority: Must Have

User role: fiscal analyst

Planning status: Promoted and implemented in Sprint 12.

Feature: F7.1 - Fiscal Data Integration

Epic: E7 - Fiscal Analysis and Financial Data

User story: As a fiscal analyst, I want the solution to retrieve, calculate, and update fiscal data from internal DOR systems, so that fiscal notes and estimates use current agency financial information.

Acceptance criteria:

Applicable internal DOR systems can be interfaced with.

FTE information can be retrieved or used.

Applicable cost rules can be incorporated.

Fiscal-note and fiscal-estimate calculations and editing are supported.

Revenue funds and source information can be incorporated.

Updated fiscal data can be reflected in applicable products.

### BI-US-7.1.2 - US-7.1.2

Source requirement: B.COM.37

Priority: Must Have

User role: fiscal analyst

Planning status: Promoted and implemented in Sprint 12.

Feature: F7.1 - Fiscal Data Integration

Epic: E7 - Fiscal Analysis and Financial Data

User story: As a fiscal analyst, I want documentation showing how fiscal work papers and tasks were completed, so that historical work can improve consistency, accuracy, and efficiency in current fiscal analysis.

Acceptance criteria:

Supporting documentation for fiscal work can be stored.

Historical fiscal notes and estimates can be researched.

Supporting documentation can be retrieved with historical products.

Authorized users can use historical material when preparing current work.

### BI-US-7.2.1 - US-7.2.1

Source requirement: B.RFA.07

Priority: Must Have

User role: authorized DOR user

Planning status: Promoted and implemented in Sprint 12.

Feature: F7.2 - RFA Supporting Analysis

Epic: E7 - Fiscal Analysis and Financial Data

User story: As a authorized DOR user, I want to flag and view bills included in DOR budget and compare them with associated fiscal notes, so that budget assumptions and fiscal analyses can be reconciled.

Acceptance criteria:

Authorized users can flag applicable budget bills.

Users can view flagged bills.

Associated fiscal notes can be viewed for comparison.

The comparison relationship remains associated with the bill.

### BI-US-7.2.2 - US-7.2.2

Source requirement: B.RFA.08

Priority: Must Have

User role: RFA analyst

Planning status: Promoted and implemented in Sprint 12.

Feature: F7.2 - RFA Supporting Analysis

Epic: E7 - Fiscal Analysis and Financial Data

User story: As a RFA analyst, I want to store and retrieve current and previous demographic data by legislative session, so that I can explain expense differences and demographic trends between bills and years.

Acceptance criteria:

Current demographic data can be stored.

Historical demographic data can be retained.

Data can be associated with relevant legislative sessions.

Users can retrieve information needed to compare expenses between bills or years.

Users can access information needed to identify demographic changes or trends.

### BI-US-8.1.1 - US-8.1.1

Source requirement: B.COM.30

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 12.

Feature: F8.1 - Productivity Suite Integration

Epic: E8 - Microsoft 365 and External System Integration

User story: As a DOR user, I want the solution integrated with Teams, Outlook, Excel, and Word, so that system data can populate working documents and be distributed without redundant manual processing.

Acceptance criteria:

Applicable integration with Teams is supported.

Applicable integration with Outlook is supported.

Applicable integration with Excel is supported.

Applicable integration with Word is supported.

System data can populate applicable templates.

Applicable outputs can be emailed to internal and external stakeholders.

### BI-US-14.1.1 - US-14.1.1

Source requirement: B.BGT.01

Priority: Must Have

User role: Budget Office user

Planning status: Promoted and implemented in Sprint 12.

Feature: F14.1 - Expense Estimate Management

Epic: E14 - Budget Office Fiscal Inputs

User story: As a Budget Office user, I want to enter and update the elements used to calculate expense estimates, so that fiscal work products reflect current agency cost assumptions.

Acceptance criteria:

Authorized users can enter applicable expense-estimate elements.

Authorized users can update those elements.

Supported elements include costs of goods and services.

Supported elements include percentages of salary where applicable.

Applicable values can be incorporated into fiscal work products.

## Phase 5 - Security, Operations, Migration, and Historical Reference

6 user stories in this phase.

### BI-US-9.1.1 - US-9.1.1

Source requirement: B.COM.06

Priority: Must Have

User role: DOR security administrator

Planning status: Promoted and implemented in Sprint 13.

Feature: F9.1 - Role-Based Security

Epic: E9 - Security, Access, Performance, and Operations

User story: As a DOR security administrator, I want permissions based on user roles, so that users can perform only the activities authorized for their responsibilities.

Acceptance criteria:

Permissions can distinguish preparation activity.

Permissions can distinguish approval activity.

Permissions can distinguish delivery activity.

Read-only access to final products can be provided.

Users cannot perform restricted functions outside their assigned permissions.

### BI-US-9.1.2 - US-9.1.2

Source requirement: B.COM.16

Priority: Must Have

User role: DOR security administrator

Planning status: Promoted and implemented in Sprint 13.

Feature: F9.1 - Role-Based Security

Epic: E9 - Security, Access, Performance, and Operations

User story: As a DOR security administrator, I want access restrictions at portions of a work task or product, so that sensitive information can be restricted by data type or user type.

Acceptance criteria:

Access can be restricted within applicable work tasks or products.

Restrictions can be based on data type.

Restrictions can be based on user type.

Unauthorized users cannot access restricted information.

### BI-US-9.2.1 - US-9.2.1

Source requirement: B.COM.07

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 13.

Feature: F9.2 - Concurrent Use and Availability

Epic: E9 - Security, Access, Performance, and Operations

User story: As a DOR user, I want more than 60 users to use the solution concurrently without degradation, so that agency-wide collaboration can continue during legislative peaks.

Acceptance criteria:

More than 60 users can access the solution concurrently.

Concurrent activity does not cause unacceptable degradation.

Normal collaboration capabilities remain available during the supported concurrency level.

### BI-US-9.2.2 - US-9.2.2

Source requirement: B.COM.42

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 13.

Feature: F9.2 - Concurrent Use and Availability

Epic: E9 - Security, Access, Performance, and Operations

User story: As a DOR user, I want the solution and support available 24/7 during peak legislative months and as needed during the remainder of the year, so that legislative deadlines can be met regardless of normal business hours.

Acceptance criteria:

The solution supports 24/7 availability during November through June.

Support is available 24/7 during November through June.

Year-round availability and support are provided as required by DOR.

Support accommodates legislative work outside normal business hours.

### BI-US-10.1.1 - US-10.1.1

Source requirement: B.COM.41

Priority: Must Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 13.

Feature: F10.1 - Legacy Migration

Epic: E10 - Data Migration and Historical Records

User story: As a DOR user, I want legacy-system data migrated into the new solution, so that historical legislative and fiscal information remains available after replacement of the existing system.

Acceptance criteria:

Applicable legacy data can be migrated.

Migrated records remain usable in the new solution.

Required relationships between migrated records are retained or reconstructed.

Migrated information is accessible according to applicable permissions.

### BI-US-10.2.1 - US-10.2.1

Source requirement: B.EXP.01

Priority: Must Have

User role: B&FS financial user

Planning status: Promoted and implemented in Sprint 13.

Feature: F10.2 - Financial Historical Reference

Epic: E10 - Data Migration and Historical Records

User story: As a B&FS financial user, I want to view all work products from the prior 10 years, so that my input on current work is consistent with historical analysis.

Acceptance criteria:

Authorized users can access work products covering the required 10-year period.

Historical products can be viewed.

Historical information can be used to inform current work.

Access restrictions continue to apply.

## Phase 6 - Specialized Legislative Programs and Executive Experience

11 user stories in this phase.

### BI-US-11.1.1 - US-11.1.1

Source requirement: B.LNP.03

Priority: Must Have

User role: L&P user

Planning status: Promoted and implemented in Sprint 14.

Feature: F11.1 - Correspondence Tracking

Epic: E11 - L&P Legislative Analysis and Correspondence

User story: As a L&P user, I want to track correspondence sent to recipients and whether responses were received, so that bill-related communications can be followed through completion.

Acceptance criteria:

A sent correspondence item can be recorded.

The recipient can be identified.

The system can indicate whether a response was received.

Correspondence remains connected with applicable legislative work.

### BI-US-12.1.1 - US-12.1.1

Source requirement: B.LNP.04 (Nice-to-Have occurrence)

Priority: Nice to Have

User role: L&P user

Planning status: Promoted and implemented in Sprint 14.

Feature: F12.1 - Implementation Task Management

Epic: E12 - Legislative Implementation Management

User story: As a L&P user, I want legislative implementation tasks assigned and reassigned across the agency, so that responsibility for implementing enacted legislation is clearly tracked.

Acceptance criteria:

Implementation tasks can be assigned to individuals across DOR.

Tasks can be reassigned.

The responsible individual division can be identified.

Required work can be identified.

Due dates can be tracked.

Completion can be tracked.

### BI-US-12.1.2 - US-12.1.2

Source requirement: B.LNP.05

Priority: Nice to Have

User role: user collaborating on a legislative implementation plan

Planning status: Promoted and implemented in Sprint 14.

Feature: F12.1 - Implementation Task Management

Epic: E12 - Legislative Implementation Management

User story: As a user collaborating on a legislative implementation plan, I want to share related documents through an interface that displays the required implementation information, so that participants can coordinate from one location.

Acceptance criteria:

Implementation-plan collaborators can share related documents.

Shared documents remain associated with applicable implementation work.

Required implementation information is displayed in the interface.

### BI-US-12.1.3 - US-12.1.3

Source requirement: B.LNP.06

Priority: Nice to Have

User role: L&P user

Planning status: Promoted and implemented in Sprint 14.

Feature: F12.1 - Implementation Task Management

Epic: E12 - Legislative Implementation Management

User story: As a L&P user, I want a report showing the status of legislative implementation tasks, so that implementation progress can be monitored.

Acceptance criteria:

The solution can generate an implementation-task status report.

Applicable task status information is included.

Authorized users can access the report.

### BI-US-12.1.4 - US-12.1.4

Source requirement: B.LNP.07

Priority: Nice to Have

User role: DOR user

Planning status: Promoted and implemented in Sprint 14.

Feature: F12.1 - Implementation Task Management

Epic: E12 - Legislative Implementation Management

User story: As a DOR user, I want to indicate that a bill requires legislative implementation and notify an L&P manager, so that implementation planning can begin.

Acceptance criteria:

An applicable bill can be marked as requiring legislative implementation.

An L&P manager is notified.

The indication remains associated with the bill.

### BI-US-12.1.5 - US-12.1.5

Source requirement: B.LNP.08

Priority: Nice to Have

User role: L&P Manager

Planning status: Promoted and implemented in Sprint 14.

Feature: F12.1 - Implementation Task Management

Epic: E12 - Legislative Implementation Management

User story: As a L&P Manager, I want to assign legislative implementation tasks to staff, so that implementation responsibility is formally established.

Acceptance criteria:

An authorized L&P Manager can assign implementation tasks.

Tasks can be assigned to applicable staff.

Assigned responsibility can be viewed.

### BI-US-12.1.6 - US-12.1.6

Source requirement: B.LNP.09

Priority: Nice to Have

User role: L&P user

Planning status: Promoted and implemented in Sprint 14.

Feature: F12.1 - Implementation Task Management

Epic: E12 - Legislative Implementation Management

User story: As a L&P user, I want to review entire fiscal notes, so that legislative policy work can consider the complete fiscal analysis.

Acceptance criteria:

Authorized L&P users can access applicable fiscal notes.

The entire fiscal note can be reviewed.

Applicable security restrictions remain enforced.

### BI-US-13.1.1 - US-13.1.1

Source requirement: B.EXEC.01

Priority: Must Have

User role: Executive Division user

Planning status: Promoted and implemented in Sprint 14.

Feature: F13.1 - Remote and Mobile Access

Epic: E13 - Executive User Experience

User story: As a Executive Division user, I want convenient access to the solution from any location without connecting to the DOR VPN, so that I can perform legislative work wherever needed.

Acceptance criteria:

Authorized Executive users can access the solution remotely.

VPN connectivity is not required.

Security and authorization remain enforced.

### BI-US-13.1.2 - US-13.1.2

Source requirement: B.EXEC.02

Priority: Must Have

User role: Executive Division user

Planning status: Promoted and implemented in Sprint 14.

Feature: F13.1 - Remote and Mobile Access

Epic: E13 - Executive User Experience

User story: As a Executive Division user, I want to use the solution from a DOR cell phone, so that I can review legislative information while mobile.

Acceptance criteria:

The solution is usable from supported DOR cell phones.

Core required Executive functions can be accessed.

Security restrictions are maintained.

### BI-US-13.2.1 - US-13.2.1

Source requirement: B.EXEC.03

Priority: Must Have

User role: Executive Division user

Planning status: Promoted and implemented in Sprint 14.

Feature: F13.2 - Executive Bill View

Epic: E13 - Executive User Experience

User story: As a Executive Division user, I want the most important bill information, including analysis and fiscal notes or estimates, available on one screen, so that I can rapidly understand a bill status and impact.

Acceptance criteria:

A consolidated bill view is provided.

Applicable bill analysis is accessible from that view.

Applicable fiscal notes are accessible.

Applicable fiscal estimates are accessible.

The most commonly needed information can be obtained without navigating through multiple unrelated screens.

### BI-US-13.2.2 - US-13.2.2

Source requirement: B.EXEC.04

Priority: Nice to Have

User role: Executive Division user

Planning status: Promoted and implemented in Sprint 14.

Feature: F13.2 - Executive Bill View

Epic: E13 - Executive User Experience

User story: As a Executive Division user, I want to discuss Executive work products directly on the bill page and notify participants of questions and answers, so that bill-related discussion remains connected to the underlying work.

Acceptance criteria:

Executive users can post applicable discussion on the bill page.

Questions can be associated with bill analysis or fiscal work.

Answers can be posted.

Users can be notified when applicable questions or answers are posted.

Discussion remains associated with the bill.

Generated 2026-09-06 from the LTS business backlog (docs/backlog/phase-*.md). Total user stories: 69.